**Daily Scrum Meeting Minutes: July 10th, 2017**

Attendees: David Schiumerini, Richard Rodriguez

Start time: 4:00 PM

End time: 4:15 PM

David Schiumerini:

* What was done since the last scrum meeting?
* Finished most of the code for Set-up Accounts, waiting on Firebase login information to proceed and integrate my code to SkillCourt.
* What is planned to be done until the next scrum meeting?
* Hopefully, have our Sprint review meeting with Gummi because he wasn’t available last friday when we were supposed to schedule it.
* What are the hurdles?
* We were never given access to Firebase and implementing database changes was impossible without it, had to code everything on my own server now spend more time integrating it to the Skillcourt code upon access to their database. Also Gummi was not available for our sprint review yet, waiting on that.

Richard Rodriguez:

* What was done since the last scrum meeting?
* Finished the documentation and made minor changes to it.
* What is planned to be done until the next scrum meeting?
* The Sprint Review meeting was pushed to today, due to unavailability of a few members.
* What are the hurdles?
* Still waiting on the answer for the Gibhub.

**Daily Scrum Meeting Minutes: July 11th, 2017**

Attendees: David Schiumerini, Richard Rodriguez

Start time: 4:25 PM

End time: 4:40 PM

David Schiumerini:

* What was done since the last scrum meeting?
* Finally was able to have a conference call with Product Owner Gummi and Richard.
* What is planned to be done until the next scrum meeting?
* Integrate Set-up Accounts with SkillCourt once i get firebase login information. Otherwise start working on “last two weeks” documentation, including “final presentation” posters, etc..
* What are the hurdles?
* Still not given access to Firebase; waiting on Gummi to obtain the information from past developer and pass it to us.

Richard Rodriguez:

* What was done since the last scrum meeting?
* We had the meeting with the product owner. He as pleased with our progress.
* What is planned to be done until the next scrum meeting?
* Continue to work on the Raspberry Pi bypass, and begin to work on what is expected of us one week before the showcase.
* What are the hurdles?
* The product owner, Gummi, gave us an answer regarding the source code. We can combine our source code with the source code used by Skill Court 7.0, provided that we do not include the Arduino and Raspberry Pi code in package we need to upload.

**Daily Scrum Meeting Minutes: July 12th, 2017**

Attendees: David Schiumerini, Richard Rodriguez

Start time: 2:42 PM

End time: 2:47 PM

David Schiumerini:

* What was done since the last scrum meeting?
* Continued working on Final Powerpoint presentation, final documentation, and personal poster.
* What is planned to be done until the next scrum meeting?
* Still waiting for the firebase information to integrate my user case into the SkillCourt app correctly.
* What are the hurdles?
* Product owner taking longer than expected to obtain Firebase credentials not allowing me to proceed with my work.

Richard Rodriguez:

* What was done since the last scrum meeting?
* Began working on integrating the project and on working on the slide presentation and poster. Collected the logos of the technologies being used and added those to both documents.
* What is planned to be done until the next scrum meeting?
* Continue to collect information from the feature documents, to compact it into smaller parts, and integrate them into the documents.
* What are the hurdles?
* None.

**Daily Scrum Meeting Minutes: July 13th, 2017**

Attendees: David Schiumerini, Richard Rodriguez

Start time: 2:33 PM

End time: 2:40 PM

David Schiumerini:

* What was done since the last scrum meeting?
* Obtained access to Firebase and started integrating my changes to the SkillCourt code
* What is planned to be done until the next scrum meeting?
* Continue integration of my Account implementations.
* What are the hurdles?
* Short of time due to the delay in obtaining access to the Firebase database.

Richard Rodriguez:

* What was done since the last scrum meeting?
* Have been working on the presentation, poster, and research.
* What is planned to be done until the next scrum meeting?
* Continue working on the presentation, poster, and research.
* What are the hurdles?
* Planning to have the research rough draft for early next week to provide a copy to Dr. Ortega, so he can advise if I’m doing it correctly. The hurdle at this moment is the prioritization of deadlines, as the poster will have to be placed as the highest priority since it’s due on Monday.

**Daily Scrum Meeting Minutes: July 14th, 2017**

Attendees: David Schiumerini, Richard Rodriguez

Start time: 2:55 PM

End time: 2:59 PM

David Schiumerini:

* What was done since the last scrum meeting?
* Worked on the presentation and poster.
* What is planned to be done until the next scrum meeting?
* Complete Poster and Powerpoint due Monday.
* What are the hurdles?
* Short on time due to lack of Firebase credentials.

Richard Rodriguez:

* What was done since the last scrum meeting?
* Continue working on the poster and presentation.
* What is planned to be done until the next scrum meeting?
* Finalize the poster and presentation.
* What are the hurdles?
* None.