**Sprint TWO Planning Meeting Minutes:**

Attendees: David Schiumerini, Richard Rodriguez

Start time: 8:25 PM

End time: 8:38 PM

After discussion, the velocity of the team were estimated to be on par with what the product owner asked.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #1071 Red Lights off when not in use
* User Story #1072 Make a sound on game start/end
* User Story #1054 Arduino Emulator
* User Story #1055 Set-up Accounts
* User Story #1056 Predetermined Sequences

The team members indicated their willingness to work on the following user stories.

* David Schiumerini
* User Story #1071 Red Lights off when not in use
* User Story #1055 Set-up Accounts
* User Story #1054 Arduino Emulator
* Richard Rodriguez
* User Story #1072 Make a sound on game start/end
* User Story #1054 Arduino Emulator
* User Story #1056 Predetermined Sequences