**Sprint Retrospective Meeting Minutes**

Attendees: David Schiumerini, Richard Rodriguez

Start time: 8:23 PM

End time: 8:35 PM

What went wrong?

* Did we do a good job estimating our team's velocity?
  + No, since we were not able to do the product testing.
* Did we do a good job estimating the points (time required) for each user story?
  + Yes and no. We were able to develop the features, but by other request from the product owner, we were not able to do the required testing.
* Did each team member work as scheduled?
  + Yes, all members exceeded expectations and we were even flexible with the hours of the product owners and his associates.

What went right?

* We were able to do the features requested by the product owner.

How to address the issues in the next sprint?

* How to improve the process?
  + We underestimated the time needed. We should ask more questions to the product owner so that we can get a better estimate of the time needed.
* How to improve the product?
  + Continue doing as we are, we constantly meet with new associates of the product owner and hear their point of views. Next week we will actually meet a professional soccer team “Miami FC” and get the opportunity to get a first hand perspective and feedback from our target clients.