**Sprint Review Meeting Minutes Four**

Attendees: David Schiumerini, Richard Rodriguez

Start time: 7:10 PM

End time: 7:50 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story #1055 & 1056 Setup accounts(David Schiumerini) and predetermined sequences(Richard Rodriguez)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story #1078 Connect directly to Arduino
* How this should be reflected on the user story definition in Mingle:
  + Original files that were programmed into the Arduino's cannot be located and most likely we will need to re-program them from scratch because of this.